Beckett Product Roadmap Checklist

Working roadmap from beta launch through long-term workplace and personal coaching expansion

| Purpose | Translate Beckett's long-term product vision into a phased implementation checklist. |
| --- | --- |
| Current Product Thesis | Start with workplace communication coaching, earn trust, then expand into regulation, meetings, calendar, personal communication, and mobile. |
| Roadmap Rule | Do not add invasive monitoring or proactive coaching until users have clear controls, trust copy, and opt-in settings. |
| Owner Key | Sloane = product/business decisions. Codex = implementation/documentation. Joint = product definition plus implementation. |

# Phase 1: Beta Launch Readiness

Goal: ship a trustworthy workplace-first beta with enough instrumentation to learn quickly without overbuilding.

| Done | Task | Owner | Priority | Notes / Dependencies | Done Means |
| --- | --- | --- | --- | --- | --- |
| [ ] | Finish beta-critical Gmail and Slack reliability | Codex | Must before beta | Gmail full-thread reading, Slack connection status, clear reconnect prompts, compact extension output. | Gmail and Slack both analyze real threads with clear failure states. |
| [ ] | Finish Chrome Web Store submission path | Sloane + Codex | Must before beta | Final listing, privacy disclosures, extension package, sample screenshots with test data. | Extension is submitted or ready to submit without beta-blocking gaps. |
| [ ] | Run final end-to-end beta test | Sloane | Must before beta | Signup, approval, password setup, onboarding, extension install, Gmail, Slack, practice, courses, feedback. | Issues are triaged into beta blocker, beta polish, or V1. |
| [ ] | Keep beta cap and testing exception working | Codex | Must before beta | Daily AI limit applies to beta users; Sloane test account remains unlimited. | Beta users are capped; internal testing is not blocked. |
| [ ] | Confirm privacy, deletion, and consent copy | Sloane + Codex | Must before beta | Privacy policy, extension disclosures, feedback content language, deletion request process. | A user can understand what Beckett reads, stores, and deletes. |
| [ ] | Confirm CRM and analytics events | Sloane + Codex | Must before beta | HubSpot, Loops, GA4, PostHog, Sentry; no raw Gmail/Slack content in analytics. | Signup, approval, activation, analysis, course, and feedback events are visible. |
| [ ] | Configure Google OAuth branding | Sloane | Must before beta | External Google/Supabase Auth configuration; consent screen should show Beckett or Connect to Beckett, not Supabase. | Google sign-in and connection flows no longer display Supabase to users. |

# Phase 2: Beta Operating Loop

Goal: learn from real beta usage while keeping the product narrow, clear, and supportable.

| Done | Task | Owner | Priority | Notes / Dependencies | Done Means |
| --- | --- | --- | --- | --- | --- |
| [ ] | Monitor beta success metrics weekly | Sloane | Must during beta | Targets: 10 signups, 8 extension installs, 8 email analyses, 6 Slack analyses, 6 course completions, 8 feedback submissions. | Metrics are reviewed and blockers are identified weekly. |
| [ ] | Triage beta feedback by severity | Sloane + Codex | Must during beta | Separate trust/confusion bugs from polish requests and future feature ideas. | Every feedback item has a category and next action. |
| [ ] | Improve first-run guidance | Codex | Should during beta | Coach-style dashboard walkthrough, clearer next steps after onboarding, settings/connection nudges. | New users know where to start without being overwhelmed. |
| [ ] | Refine course engagement based on behavior | Sloane + Codex | Should during beta | Watch where users stall, skip, fail activities, or submit feedback. | Course changes are backed by actual beta behavior. |
| [ ] | Create lightweight admin/user detail view if needed | Codex | Optional during beta | Only build if manual support becomes hard without it. | Admin can see lifecycle/integration state without database digging. |

# Phase 3: V1 Workplace Communication Coach

Goal: turn beta into a stable workplace communication product centered on Gmail, Slack, practice, courses, and coaching memory.

| Done | Task | Owner | Priority | Notes / Dependencies | Done Means |
| --- | --- | --- | --- | --- | --- |
| [ ] | Ship refined Gmail and Slack analysis | Codex | V1 core | Use connected integrations first, page context fallback second, compact coaching output. | Analysis is reliable enough for normal work usage. |
| [ ] | Build stronger draft/edit support | Codex | V1 core | Still side-panel based before inline editing; support draft from scratch and improve my draft. | Users can draft and revise work messages without leaving the workflow. |
| [ ] | Expand professional foundational courses | Sloane + Codex | V1 core | Add courses from beta feedback: saying no, giving feedback, following up, repair after miscommunication. | Course library covers the most common workplace scenarios. |
| [ ] | Improve Communication Toolkit | Codex | V1 core | Filters, search, course/source grouping, delete/edit saved phrases, easy reuse in practice and drafting. | Saved phrases are useful outside the course flow. |
| [ ] | Improve About Me and coaching profile | Sloane + Codex | V1 core | Make strengths, triggers, tone preferences, and context easier to edit and explain. | Users understand how profile data changes coaching output. |
| [ ] | Harden billing/pricing readiness | Sloane + Codex | V1 business | Beta stays free; prepare pricing labels, plan limits, Stripe readiness, upgrade copy. | Product can transition from beta to paid without rework. |
| [ ] | Make Practice context affect all coaching outputs | Codex | V1 core | Use selected/written communication style, relationship context, stakes, channel, and practice focus in roleplay, suggested prompts, draft feedback, assistant-side feedback, and final debrief. | Users can tell that the information they enter changes both Beckett's roleplay behavior and the coaching feedback. |

# Phase 4: Contact and Relationship Intelligence

Goal: make contacts a support layer that improves coaching context without making contacts the center of the app.

| Done | Task | Owner | Priority | Notes / Dependencies | Done Means |
| --- | --- | --- | --- | --- | --- |
| [ ] | Unify contact identifiers | Codex | V1/V1.5 | Merge work email, personal email, Slack handle, phone, and future mobile identifiers under one contact. | Beckett recognizes the same person across channels. |
| [ ] | Add contact merge and cleanup tools | Codex | V1/V1.5 | Manual merge first; later suggest likely duplicates. | Users can keep relationship context clean. |
| [ ] | Store relationship summaries, not raw history | Codex | V1.5 | Summaries should include communication style, common friction, preferred approach, and user notes. | Context improves coaching without default full-history storage. |
| [ ] | Add user-editable relationship notes | Sloane + Codex | V1.5 | Make it clear what contact notes are for and why email/Slack handles are optional but useful. | Users trust why contact data is collected. |
| [ ] | Add cross-channel relationship context | Codex | V1.5 | Use Gmail/Slack history only when connected and requested; summarize patterns safely. | Analysis and drafting account for relationship context. |
| [ ] | Add optional screenshot context for Practice | Sloane + Codex | V1.5 | Let users upload screenshots of previous conversations before practice so Beckett can infer communication style and context; treat screenshots as user-provided, session-specific context unless a later saved-contact flow is explicitly designed. | Uploaded screenshots can inform the practice scenario without requiring permanent storage or new contact setup. |

# Phase 5: Meeting and Calendar Expansion

Goal: extend workplace coaching into meetings only after communication analysis is trusted and stable.

| Done | Task | Owner | Priority | Notes / Dependencies | Done Means |
| --- | --- | --- | --- | --- | --- |
| [ ] | Add Google Calendar connection | Codex | Post-beta | Use calendar to identify meetings, attendees, timing, and prep needs. | Beckett can show upcoming meetings and basic context. |
| [ ] | Build pre-meeting brief | Sloane + Codex | Post-beta | Who is attending, what is likely needed, what to prepare, communication reminders. | Users get practical meeting prep without extra setup. |
| [ ] | Build post-meeting debrief | Codex | Post-beta | What went well, follow-up draft, decisions, open questions; user-controlled. | Users can process meetings and draft follow-ups. |
| [ ] | Test Meet/Zoom read-only support | Codex | Post-beta | Start with passive context and user-typed help, not live tone claims. | Meeting support works without overpromising. |
| [ ] | Add live meeting guidance carefully | Sloane + Codex | Later | User can type what they want to say; Beckett drafts based on meeting context. | Live guidance is useful and non-disruptive. |

# Phase 6: Workplace Regulation and Coaching Intelligence

Goal: move from communication help into workday regulation only after trust is earned.

| Done | Task | Owner | Priority | Notes / Dependencies | Done Means |
| --- | --- | --- | --- | --- | --- |
| [ ] | Define proactivity settings | Sloane + Codex | Before build | Options: wait for me to ask, quiet prompt, active interruption. Default should be low-intrusion. | Users control when Beckett speaks up. |
| [ ] | Create pattern observation model | Codex | V1.5/Later | Track summaries such as time of day, task load, communication friction, break patterns; avoid labels. | Beckett can say 'I am noticing a pattern' with evidence. |
| [ ] | Build workday check-in dashboard | Codex | Later | Most productive times, overloaded periods, helpful strategies, skills to practice. | Dashboard gives coaching insight without surveillance tone. |
| [ ] | Add break and load prompts | Sloane + Codex | Later | Prompt style: 'Your day is stacked; do you want help finding a break?' | Beckett recommends, user decides. |
| [ ] | Support workplace accommodations content | Sloane + Codex | Later | Courses and drafting help for requesting supports or accommodations. | Users can prepare clear, rights-aware workplace requests. |

# Phase 7: Personal Mode and Mobile

Goal: expand beyond work into personal communication once the workplace product is stable.

| Done | Task | Owner | Priority | Notes / Dependencies | Done Means |
| --- | --- | --- | --- | --- | --- |
| [ ] | Define personal communication pillars | Sloane | Post-V1 | Friends, family, roommates, dating, boundaries, conflict, loneliness, making new friends. | Personal mode has a clear scope. |
| [ ] | Expand personal courses | Sloane + Codex | Post-V1 | Responding to a maybe/no, family boundaries, roommate conflict, friendship repair, making plans. | Personal library is useful beyond the dating preview. |
| [ ] | Design mobile overlay approach | Codex | Later | Explore iOS/Android constraints for texting, dating apps, and mobile drafting support. | Technical path is known before build. |
| [ ] | Build mobile-first personal coaching | Sloane + Codex | Later | Texts, dating apps, personal contacts, lower-formality tone controls. | Personal support works where personal communication happens. |
| [ ] | Evaluate phone-call support | Sloane + Codex | Longer term | Potential prompts or after-call debriefs; privacy and platform constraints first. | Decision made based on feasibility and trust. |

# Phase 8: Long-Term Assistant Layer

Goal: Beckett becomes a trusted coach across communication, planning, and self-advocacy while keeping user control central.

| Done | Task | Owner | Priority | Notes / Dependencies | Done Means |
| --- | --- | --- | --- | --- | --- |
| [ ] | Unify workplace and personal profiles carefully | Sloane + Codex | Longer term | Allow separate tones and privacy boundaries across work and personal. | Users can control what context crosses modes. |
| [ ] | Add richer coaching memory | Codex | Longer term | Keep user-editable summaries, strengths, triggers, patterns, preferences, and toolkit outputs. | Beckett remembers helpfully without feeling invasive. |
| [ ] | Add proactive assistant workflows | Sloane + Codex | Longer term | Meeting moves, draft declines, schedule suggestions, follow-up reminders; always user-approved. | Beckett can help execute after explicit confirmation. |
| [ ] | Build team or clinician-adjacent paths only with care | Sloane | Longer term | Avoid surveillance; clarify who sees what; user consent first. | Any shared context protects the user's agency. |
| [ ] | Define research and impact loop | Sloane + Codex | Longer term | Measure confidence, task completion, reduced friction, and user trust. | Product quality is tied to user outcomes, not just engagement. |

# Product Boundaries and No-Gos

These boundaries should carry across beta, V1, and later proactive coaching work. They are product requirements, not just copy guidance.

User control first: Beckett can recommend, summarize, draft, and ask. It should not send messages, move meetings, decline meetings, label people, or change settings without explicit user approval.

No diagnosis inference: Beckett should never infer or label a diagnosis. Diagnosis context is optional user-provided profile information and should sit behind triggers, preferences, and strengths.

Low-stigma language: Avoid mental-health-framed labels such as manic, crazy, unstable, or similar terms. Use practical communication and regulation language.

No raw history by default: Use live context for requested analysis. Store metadata, user-created toolkit items, summaries, and explicit feedback/debug content, not complete message archives by default.

Positive coaching stance: Feedback should be direct and concrete, but framed around options, patterns, and next steps rather than shame or correction.

Progressive trust: More proactive and more sensitive features require stronger controls, clear consent, and proof that beta users find the communication layer trustworthy.

# Immediate Next Decisions

Which beta issues are blockers before Chrome Web Store submission?

Which two to three course topics should be built immediately after beta feedback?

What minimum analytics dashboard is needed during beta versus V1?

When does Beckett introduce paid plan language after beta?

What exact proactivity settings should exist before regulation coaching begins?